Statement of Work (SOW)

Tax-Grade Investment Reporting & Reconciliation System
Excel + Power Query Implementation

1. Objective

The objective of this engagement is to implement a tax-grade, accountant-defensible investment reporting and reconciliation system in Excel using firm-provided brokerage data only, strictly in accordance with provided documentation.

This is an implementation engagement, not a design or discovery exercise.

2. Timeline Commitment (Hard Boundary)

The project is expected to be completed within 2 to 3 weeks calendar time from start date.

- Week 1: Core accounting engine and reconciliation validation

- Week 2: Hardening, tax outputs, drill-through verification

- Week 3 (if needed): Documentation, acceptance, locking

This timeline is milestone-driven, not hour-driven.

If milestones are not met on schedule, the engagement may be paused or terminated without continuation.

3. Working Model

- Billing is hourly

- Progress is measured by correctness, reconciliation, and comprehension

- Hours do not justify advancement unless milestones are met

- No open-ended exploration or iterative guessing is permitted

The contractor is expected to work in focused blocks, not intermittently.

4. Milestones and Acceptance Criteria

Milestone 0 — Orientation & Alignment

Timing: Day 0
Effort: 1–2 hours

Acceptance:

- Contractor can restate system purpose, constraints, and fail-loud philosophy

- Agreement on no inference, no manual fixes, no redesign

Failure at this stage terminates the engagement.

Milestone 1 — Week 1 Validation Sprint (Go / No-Go)

Timing: End of Week 1
Effort: 10–15 hours

Required Deliverables:

- Power Query ingestion of broker files

- Normalized transaction ledger with explicit CashDelta, UnitsDelta, CostDelta

- Initial transaction and tax mappings

- ACB engine functioning for buys, sells, DRIPs, ROC where data exists

- Mechanical reconciliation framework implemented

- Exception log populated, not patched

- At least one accountant-grade report with full drill-through

Acceptance Criteria:

- Opening + activity = closing mechanically

- Reconciliation failures are visible and documented

- Contractor can clearly explain logic and controls

Failure to meet this milestone results in termination of the engagement.

Milestone 2 — Accounting Engine Hardening & Tax Outputs

Timing: End of Week 2
Effort: 8–12 hours

Required Deliverables:

- Full ACB handling per specification

- Mandatory edge-case treatment implemented

- Cash & Cost Summary

- Capital gains, income by tax category, FX and ROC schedules

- Full drill-through validated

Acceptance Criteria:

- All reports reconcile to ledger and raw data

- No inferred or forced values

- Rebuild produces identical results

Failure to meet this milestone may result in termination or scope reduction.

Milestone 3 — Documentation, Acceptance & Lock

Timing: Week 2–3
Effort: 5–8 hours

Required Deliverables:

- Scribe aligned to actual workflow

- Version tagging implemented

- Acceptance checklist completed

- Period lock and archival tested

Acceptance Criteria:

- A non-builder associate can run the system using documentation alone

- Results are reproducible

- Period close process functions as defined

5. Explicit Exclusions

The following are out of scope unless explicitly added in writing:

- Dashboard design or optimization

- Household aggregation beyond defined scope

- Data inference or estimation

- Redesign of system architecture

- Manual data correction

- Ongoing support beyond acceptance

6. Termination Conditions (Explicit)

The engagement may be terminated immediately if any of the following occur:

- Inference is used instead of exception flagging

- Reconciliation is forced or hidden

- Documentation is treated as optional

- Milestones advance without comprehension

- Constraints are reframed as preferences

- Timeline materially exceeds 3 weeks without justification tied to flagged data issues

Termination is not punitive. It is a governance control.

7. Definition of Success

The engagement is considered successful only if:

- The system reconciles mechanically

- All outputs drill to raw broker data

- Accountants can use outputs without clarification

- The system can be run and maintained without the original builder

8. Final Statement

This engagement prioritizes correctness, defensibility, and durability over speed.

If the system finishes in 2 weeks, that is excellent.
If it requires closer to 3 weeks due to correctly flagged issues, that is also correct.

What is not acceptable is open-ended work, inferred logic, or deferred integrity.